ARC Campus Master Plan	09.28.2018

Campus Planning Team –Overview

The intent of the 2018 Campus Master Plan update is to bring the 2012 Campus Master Plan current to capture the present state of the campus and document desired future improvements. Improvements and projects detailed will be based on the College’s needs and resources, as well as the Los Rios District resources. The update will follow the organization and flow of the 2012 document.

Objective #1: Initiation and Assessment

Date: September 19th, 2018 – 2:00 to 4:00 PM

The initial meeting with the facilities master planning project team will define the goals and process for updating the Campus Master Plan, assess the current master plan and define new improvements to the campus. An initial agenda for the first meeting would include:

- Team Introductions

- Review of the Project Team Charter

- Project Goals Defined and Objective of the Meeting

- Planning Process Defined

- State Standards - Campus Planning Process, Growth versus Modernization, ARC Enrollment Projections, State Match vs. Local Funds, ARC Projects, and Focus of the Project Team’s work

- Assessment of Campus Documents

  - Gould Evans Assessment and Findings

  - Planning Team Discussion – organized by the 2012 Campus Master Plan document

Objective #2: Campus Improvements - Design Guidelines / Campus Projects

Date: October 3rd, 2018 – 2:00 to 4:00 PM

The second meeting will focus on the broader campus design and updates to the Design Guidelines in the Campus Master Plan, and a draft campus project list will be reviewed and discussed. Topics for this meeting will include:

- Design Guidelines - Define the campus development policies that will guide site, landscape, amenities, parking and architectural improvements to enhance the visual quality and image of the campus.

- Draft Campus Project List – building on the current incomplete project list from the 2012 Campus Master Plan, the planning team will provide additional projects for future development of the campus for consideration and discussion. A refined project list for the plan update will be created.

Objective #3: Campus Improvements – Campus Projects

Date: October 22nd, 2018 – 2:00 to 4:00 PM

Objective #3 will focus on the organization, location and size of future development and improvements to the campus. Options for locations and building massing will be prepared for review by the planning team. A revised project list and draft campus map will be prepared based on the outcome of meeting.

Objective #4: Campus Improvements – Campus Projects / District Guidelines

Date: November 14th, 2018 – 2:00 to 4:00 PM

Objective #4 will focus on identifying the campus districts, based on a draft campus map, and preparing draft District Guidelines, as well as begin defining and modeling the Projects in Detail for the campus. The end of the fourth meeting will provide the planning team a complete direction for future changes and improvements to the campus from which a draft campus master plan update can be prepared.

Objective #5: Campus Improvements – Draft Plan Review

Date: December 6th, 2018 – 2:00 to 4:00 PM

The final objective will provide the planning team on opportunity to review a complete draft of the 2018 Campus Master Plan update. All component of the plan document will be assembled including the Executive Summary, updated Campus Plan Map, Design Guidelines, District Guidelines, Projects in Detail and the 3D Massing Model. Based on the review of the document and details of the draft plan, a final draft version of the 2018 Campus Master Plan will be prepared for formal adoption by the Operations Council and the Executive Leadership Team of the campus.