Location Safety Committee – Meeting Minutes
Date: Monday, April 20, 2026
Time: 1:00 PM
Location: Zoom

Attendees
· Captain Benitez 
· William Wann
· Margaret Lednicky
· Brenda Buckner
· Erika Wescoatt
· Koue Vang
· Arthur Jenkins
· Amanda James
· Michele Arnott

Follow-up from April
· Elevator project has been postponed, with work anticipated during winter break.
· ACES (Air Command Evacuation System): Additional review is needed to determine necessary updates.
· Emergency Operations Center (EOC): A kickoff with EOC members is planned for fall to review roles and responsibilities, followed by a tabletop exercise in spring.
· Follow-up is still needed from Minh La regarding phone speed-dial capabilities, connecting phones to user profiles in shared offices, and evaluating phones for non-shared offices in the Student Health & Wellness Center.

Safety Training / Keenan SafeColleges
· Employees have access to more than 225 online safety and compliance courses through Keenan SafeColleges, including Cal/OSHA-related topics.
· Required training should be determined at the department level based on employees' actual duties and workplace hazards.
· Managers, supervisors, and deans are responsible for identifying applicable training, maintaining appropriate written safety procedures, and tracking training and renewal dates.
· For instructional areas, training should reflect the activities and hazards within the department, including laboratory chemicals, specialized equipment, cleaning procedures, and student safety.
· If needed training is not available through Keenan, Risk Management can assist with identifying or providing appropriate training.

McClellan Center – Fire Response
· Concern was raised regarding a previous electrical/fire incident at McClellan and whether the alarm system automatically notified the fire department.
· Operations will reconfirm how the detection/alarm system functioned during the incident.
· Discussion highlighted the need for staff to understand whom to contact during an emergency and that the local fire department determines when a building may be reoccupied following an evacuation.
· Operations offered to work with McClellan staff as they develop/update their building safety plan.

Facilities Issues / Work Orders
· Faculty asked about the appropriate method for reporting broken doors, furniture, and other facility issues.
· Faculty should report concerns through their division/administrative office so the appropriate staff member can submit a work order.
· Using the work-order system provides an audit trail, allows Operations to track unresolved or recurring issues, and enables appropriate follow-up with Maintenance or Facilities Management.
· Immediate health/life-safety concerns can be submitted as priority trouble tickets rather than entering the regular work-order queue.
· Operations emphasized that employees should report issues, particularly at off-site locations, because Operations may not otherwise be aware of them.

HVAC / Heat Concerns
· Concerns were raised regarding excessive heat in CTE 205 and portions of the Student Services Building.
· CTE 205 continues to generate work orders, but no final resolution has been provided by Facilities Management.
· Operations will review work orders submitted since August 24 and follow up with Facilities Management.
· Additional information is needed identifying the specific area within the Student Services Building because different portions of the building are served by different HVAC units.

Student Health & Wellness Center
· An ADA door from the Student Center toward the courtyard/community rooms was reported as not functioning.
· Student Health & Wellness raised a safety concern regarding storage obstructing an exterior doorway intended to provide EMS/stretcher access.
· Operations previously evaluated additional cabinet locations within the Health Center because some stored items require controlled access.
· A cost estimate for cabinetry was sent to Victoria on September 2; follow-up is pending.
· Student Health & Wellness will also follow up regarding the proposed storage/cabinet solution.

Los Rios Police Department
· Parking enforcement is now fully underway following the initial grace period at the beginning of the semester.
· LRPD has also been responding to questions involving restraining orders and student-to-student situations.
· A new officer is currently in training; final campus assignment has not yet been determined.



Operations / Facilities Project Updates
· CDC Shade Structures: Unforeseen underground utilities have affected both shade-structure installations. One canopy must be removed and redesigned/extended, requiring DSA approval. Work on the second area is also delayed because of underground infrastructure.
· Softball Scoreboard: DSA approval has been received, a contractor has been hired, and installation scheduling is underway.
· Baseball/Tennis Netting: Design work is underway, with construction currently anticipated in 2027.
· CTE Hazardous Storage: New hazardous-material storage containment project is being planned, with working drawings anticipated around spring 2027 and construction targeted around August 2027.
· Snack Bar/Soccer Feasibility: Feasibility work has been completed; the project is awaiting assignment of a project manager.

Natomas
· Natomas received LEED Silver certification.
· Minor building issues continue to be addressed, including problems with the science autoclave that may require replumbing.

Portable Village / Tech Ed West
· The Portable Village refresh is generally receiving positive feedback, although additional furniture needs have been identified and a second furniture order is planned.
· HVAC units in Tech Ed West (Portable Village 2) are loud. Because these portable units are leased, options for modifying the HVAC equipment are limited.
· Operations is working with IT and Facilities Management on alternatives, including possible microphone/speaker solutions for instructors.
· Portable Village restrooms are nearing completion but cannot open until remaining code-related items, hardware, and signage are completed.
· Additional asphalt repairs are also underway/planned in the Portable Village area.

Davies Hall
· Parking in front of STEM is expected to close around November/December to support the Davies Hall project.
· Interior abatement is anticipated to begin around November/December.
· Significant demolition activity is expected to begin around the start of summer.
· The project remains on schedule based on the current update.

Veterans Resource Center
· Occupancy is currently anticipated for late spring/summer.

Key follow-ups: 
· Margaret to confirm McClellan fire alarm/detection response 
· Obtain outstanding phone-system updates from Minh
· Koue to review any additional HVAC CTE 205 work orders and follow up with FM 
· Art will Identify the specific Student Services Building area experiencing heat, Erika will check to see if there are any work orders  Operations will continue monitoring Portable Village/Tech Ed West HVAC and instructional-support solutions.
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