The roles of project lead/co-lead, steward, and assistant are identified with specific tasks, but some tasks may need to be delegated based on project needs.  The consolidated list below is provided as a delegation tool for projects that have atypical organizational structures or special circumstances.

| TASK | TYPICAL ROLE | DELEGATED TO |
| --- | --- | --- |
| - Prepare for Meetings: - Design and provide meeting agendas and supporting materials in advance using the agenda template - Create agendas that support the charter of the group with an approach designed with a clear beginning, middle, and end that utilizes participation of the members - Prepare meeting facilities, materials, and equipment in advance for active participation by members | Lead and/or co-lead |  |
| - Leading Meetings: - Facilitate group understanding of the global participation charter and the action charter for the project - Seek participation to ensure all members have a voice on issues and decisions - Provide guidelines and constraints to help keep the meeting focused and on track towards achieving its goals and desired outcomes - Use questions to create an environment of continuous improvement - Engage differences of opinion, perspective, and viewpoint - Verbally and/or visually communicate group reflections and agreements - Guide the group to achieve meaningful consensus on issues addressed - Facilitate the recording of key discussion points, agreements, action items, and relevant context in meeting records/notes using the notes template - Facilitate achievement of the outcomes established in the project’s action charter | Lead and/or co-lead |  |
| - Following up on Meetings: - Provide continuity between meetings to ensure the group learns and evolves together - Distribute meeting records in a timely manner - Complete actions as requested by group | Lead and/or co-lead |  |
| - Communicate the project to various stakeholders, and when appropriate, solicits feedback on draft deliverables | Lead and/or co-lead |  |
| - Submit the final deliverables to the sponsoring council which would make a recommendation to the Executive Leadership Team (ELT) | Lead and/or co-lead |  |
| - Draft the project’s action charter in consultation with the sponsoring council’s chairs; non-steward project leads and/or the college president may also participate in the initial meeting which guides the direction of the charter | Steward (lead, co-lead, or other person) |  |
| - Estimate the amount of work involved with the project | Steward (lead, co-lead, or other person) |  |
| - Develop a preliminary work plan based on the charter that organizes, sequences, and schedules the work that needs to be completed by the project team within the chartered time period | Steward (lead, co-lead, or other person) |  |
| - Collaborate with any non-steward project leads (when available) to revise and refine the work plan prior to the start of the project team meetings | Steward (lead, co-lead, or other person) |  |
| - Conduct preliminary research to gather information on promising practices, product options, or other relevant materials which might serve as resources at the beginning of the project | Steward (lead, co-lead, or other person) |  |
| - Track progress of the project against the work plan | Steward (lead, co-lead, or other person) |  |
| - Assess risk and provide status reports on project progression to the sponsoring council (i.e, basic project management reporting, not detailed reporting of the team’s activity) | Steward (lead, co-lead, or other person) |  |
| - Maintain and adjust the work plan file as needed in coordination with any non-steward project leads while acting as a gatekeeper for change control | Steward (lead, co-lead, or other person) |  |
| - Assist the project leads as needed with other project management tasks specific to the type of project (e.g., organizing the mechanics of a “go live” simulation) | Steward (lead, co-lead, or other person) |  |
| - Attend project meetings as a resource; intent is that the project steward would be an objective resource unless also serving as a project lead | Steward (lead, co-lead, or other person) |  |
| - Archive project documentation at the conclusion of the project | Steward (lead, co-lead, or other person) |  |
| - Any related project management work tasked by the sponsoring council (e.g., explaining archived project documentation to a future project lead/steward who will be involved with implementing a proposed model) | Steward (lead, co-lead, or other person) |  |
| - May assist the council co-chairs in conducting an evaluation at the conclusion of the project | Steward (lead, co-lead, or other person) |  |
| - Serves as the primary note taker for all scheduled meetings using the ARC document repository as the note archive | Assistant |  |
| - Reserves conference rooms and other facilities as needed; makes arrangements as needed for room layout, media, supplies, and other details | Assistant |  |
| - Schedules meetings and participants (including invited guests) via Outlook; updates schedule when necessary to keep participants informed of meeting times and locations | Assistant |  |
| - Assists with compiling agenda packets; distributes information to members in preparation for and during meetings | Assistant |  |
| - Assists with coordination of events such as kickoffs, summits, or study sessions | Assistant |  |
| - Other reasonably related clerical support | Assistant |  |

The role of project team members would not be delegated, but for reference it is defined in the ARC Governance Framework: